WasscePrep

Production Readiness Checklist

All Steps Required to Take the Platform Live

Version 1.1  |  March 2026  |  Updated after initial code review

This document lists every remaining task required before WasscePrep can be safely launched. Tasks are grouped by domain and prioritised P1 (must-have), P2 (important), P3 (nice-to-have). DONE = verified in codebase or migration. TODO = still needed before go-live.

1. Content & Question Bank

The most critical pre-launch requirement. The platform will not function meaningfully without real questions.

| # | Task | Status | Pri | Notes |
| --- | --- | --- | --- | --- |
| 1 | Populate 50 MCQs per Paper 1 for all 8 subjects in Supabase | TODO | P1 | 400 MCQs total min; source from past WASSCE papers |
| 2 | Add correct_answer, options JSON, and explanation for every MCQ | TODO | P1 | Required for auto-scoring; explanation shown post-answer |
| 3 | Populate 30 Oral/Phonetics MCQs for English Language Paper 3 | TODO | P1 | paper_number=3, question_type='mcq' |
| 4 | Add essay questions for Paper 2 subjects (min 5–6 per subject) | TODO | P1 | Each must include mark_scheme and model_answer |
| 5 | Upload past-paper PDFs to Supabase Storage, link in past_papers table | TODO | P2 | Min 2 years per subject; set bucket to private + signed URLs |
| 6 | Review all questions for curriculum accuracy (WASSCE Liberia syllabus) | TODO | P1 | Teacher/subject-expert sign-off required |
| 7 | Tag questions with year field for filtering by exam year | TODO | P2 | Required for authenticity; displayed on QuizPage header |

2. Backend & Database

| # | Task | Status | Pri | Notes |
| --- | --- | --- | --- | --- |
| 8 | Run migration 010_production_hardening.sql in Supabase SQL Editor | TODO | P1 | Adds admin UPDATE/DELETE on questions, daily mock unique constraint, indexes |
| 9 | Enable RLS on all tables (migration 001–010 covers this) | DONE | P1 | Idempotent ALTER TABLE ... ENABLE ROW LEVEL SECURITY in all migrations |
| 10 | RLS: users read/write only their own quiz_sessions rows | DONE | P1 | Policies in migration 001 |
| 11 | RLS: ai_tutor_usage INSERT locked to server-side (service role) only | DONE | P1 | Fixed in migration 010 — client INSERT policy dropped |
| 12 | daily_mock_attempts: unique(user_id, subject, attempt_date) constraint | DONE | P1 | Generated column + unique constraint added in migration 010 |
| 13 | Create useProgress aggregation view in Supabase | TODO | P2 | Aggregates quiz_sessions per-subject server-side for ProgressPage performance |
| 14 | Test auto-save every 60 s in mock mode end-to-end | IN PROGRESS | P1 | Timer + autosave implemented; verify on mobile with poor connectivity |
| 15 | Composite indexes on quiz_sessions for progress queries | DONE | P2 | Added in migrations 001 and 010 |
| 16 | Enable Supabase Point-in-Time Recovery (database backups) | TODO | P1 | Enable in Supabase Dashboard → Settings → Database |
| 17 | Supabase Storage: confirm PDF bucket is private + signed URLs | TODO | P1 | Public bucket exposes all PDFs to non-subscribers |
| 18 | profiles.role column added with CHECK constraint | DONE | P1 | Added in migration 010 with DEFAULT 'student' |

3. Authentication & User Management

| # | Task | Status | Pri | Notes |
| --- | --- | --- | --- | --- |
| 19 | Configure Supabase Auth email confirmation + custom SMTP (SendGrid/Postmark) | TODO | P1 | Frontend already handles both flows — just flip toggle in Supabase Auth settings |
| 20 | Password-reset email flow (Forgot Password → reset-password page) | DONE | P1 | LoginPage.jsx + ResetPasswordPage.jsx fully implemented |
| 21 | Profile creation trigger on auth.users INSERT → profiles INSERT | DONE | P1 | handle_new_user() trigger in migration 001 |
| 22 | Admin role guard on /admin route and AdminPage | DONE | P1 | PrivateRoute wrapper + role check in AdminPage |
| 23 | Test full sign-up → email confirm → login flow on production Supabase project | TODO | P1 | Not emulator — test against live project URL after enabling email confirm |
| 24 | Account deletion / GDPR data-erasure endpoint | TODO | P3 | Good practice; stated in Privacy Policy; implement before EU marketing |

4. Payments & Subscriptions

| # | Task | Status | Pri | Notes |
| --- | --- | --- | --- | --- |
| 25 | Complete MTN Mobile Money API integration (create-checkout.js) | TODO | P1 | Obtain production credentials from MTN MoMo developer portal |
| 26 | Implement webhook handler for MTN MoMo payment confirmations | TODO | P1 | Must update subscriptions.plan='paid' and paid_until on success |
| 27 | Nightly expire_subscriptions() cron job (pg_cron or Edge Function) | DONE | P1 | Function created in migration 010; schedule with pg_cron or Supabase Edge Fn |
| 28 | Test full payment flow in MTN MoMo sandbox (success + failure + timeout) | TODO | P1 | Simulate all three scenarios before going live |
| 29 | Display subscription status + renewal date on user profile/settings page | TODO | P2 | Students need to see when their subscription expires |
| 30 | Annual subscription option ($50/yr) with discount messaging | TODO | P3 | Increases LTV; defined in spec but not yet implemented |
| 31 | Email payment receipt to subscriber on successful payment | TODO | P2 | Required for trust and record-keeping |
| 32 | Privacy Policy updated: Flutterwave → MTN Mobile Money | DONE | P1 | Fixed in TermsPage.jsx — was incorrectly referencing Flutterwave |

5. AI Features

| # | Task | Status | Pri | Notes |
| --- | --- | --- | --- | --- |
| 33 | Set ANTHROPIC_API_KEY as production secret in Netlify Dashboard | TODO | P1 | Site Settings → Environment Variables; never commit to Git |
| 34 | Set Anthropic account spending alert ($50/mo soft cap) | TODO | P1 | Anthropic console → Billing → Limits |
| 35 | Server-side rate limiting in chat.js (after successful API call) | DONE | P1 | Fixed in previous sprint — usage logged after API call, not before |
| 36 | Content moderation / off-topic guardrail in chat.js | DONE | P2 | Regex blocklist added; returns polite redirect for non-academic queries |
| 37 | Test AI essay marking on all 8 subjects with sample student answers | TODO | P1 | Verify Claude prompt produces sensible marks; test maths OFR handling |
| 38 | AI Tutor usage analytics (daily API call volume monitoring) | TODO | P2 | Monitor via Supabase ai_tutor_usage table or Netlify function logs |
| 39 | Confirm Anthropic model version before launch (upgrade if newer stable exists) | TODO | P2 | Currently claude-sonnet-4-20250514; check for newer stable model |

6. Frontend & User Experience

| # | Task | Status | Pri | Notes |
| --- | --- | --- | --- | --- |
| 40 | PWA manifest + service worker for offline shell caching (Vite PWA Plugin) | TODO | P2 | Essential for Liberian students with intermittent mobile data |
| 41 | Loading skeleton screens on SubjectsPage and ProgressPage | TODO | P2 | Prevents blank flash on data fetch; especially noticeable on slow 3G |
| 42 | Test all pages at 375 px width — fix overflow or tap-target issues | TODO | P1 | Majority of students use mobile browsers |
| 43 | Empty state: QuizPage shows 'Questions Coming Soon' when DB has 0 rows | DONE | P1 | Added friendly empty state with redirect to AI Tutor |
| 44 | Mock exam timer display (visible, prominent, red warning < 5 min) | DONE | P1 | Timer in QuizPage header; turns red at 5 min; 15-min and 5-min alerts |
| 45 | Auto-submit when mock timer reaches 0 | DONE | P1 | handlePaperComplete() called when t <= 1 in setInterval callback |
| 46 | 'Review Answers' screen after mock exam (question + student answer + correct) | TODO | P2 | Currently results show score only; detailed review increases learning value |
| 47 | Admin question upload UI (bulk CSV import or per-question form) | TODO | P1 | Without this, content team must use Supabase dashboard directly |
| 48 | End-to-end navigation smoke test: login→subject→quiz→results→progress | TODO | P1 | Run before every major deploy |
| 49 | Audit: confirm free users cannot access mock/AI routes | DONE | P1 | Premium gate enforced in SubjectsPage + QuizPage via useSubscription |
| 50 | Terms of Service and Privacy Policy pages | DONE | P1 | TermsPage.jsx — both ToS and Privacy Policy with contact email |

7. DevOps & Monitoring

| # | Task | Status | Pri | Notes |
| --- | --- | --- | --- | --- |
| 51 | GitHub Actions CI: lint + build on every push/PR to main | DONE | P2 | Created .github/workflows/ci.yml with Node 20, npm ci, build with stub env vars |
| 52 | Set up custom domain on Netlify (purchase + CNAME + HTTPS cert) | TODO | P1 | Required for professional launch; Netlify manages HTTPS automatically |
| 53 | Configure Netlify error alerts (function 5xx, timeouts) via email/Slack | TODO | P1 | Know immediately if AI marking or payment functions fail |
| 54 | Integrate error tracking (Sentry free tier) in frontend | TODO | P2 | Captures real-user JS exceptions automatically |
| 55 | Basic analytics (Plausible or Netlify Analytics) for DAU, page views | TODO | P2 | Plausible is privacy-friendly and cookie-free |
| 56 | Document rollback runbook: how to revert a bad deploy in < 5 min | TODO | P2 | Netlify supports instant 1-click rollback from Deploy history |

8. Legal & Compliance

| # | Task | Status | Pri | Notes |
| --- | --- | --- | --- | --- |
| 57 | Terms of Service page (live on platform) | DONE | P1 | TermsPage.jsx — 9 sections including governing law (Liberia) |
| 58 | Privacy Policy page (live on platform) | DONE | P1 | Included in same TermsPage.jsx with dedicated #privacy anchor |
| 59 | Support contact email (published in Privacy Policy) | DONE | P1 | support@wassceprep.com referenced in TermsPage and Privacy Policy |
| 60 | Cookie consent banner (only if using analytics cookies) | TODO | P2 | Plausible is cookie-free so no banner needed with that tool |
| 61 | Confirm WASSCE past paper copyright (permission from WAEC) | TODO | P1 | Obtain written permission or link to official WAEC source |
| 62 | Register business/NGO in Liberia (needed for MTN MoMo merchant account) | TODO | P2 | Consult local lawyer; required before accepting real payments |

9. Launch Readiness

| # | Task | Status | Pri | Notes |
| --- | --- | --- | --- | --- |
| 63 | Set up support@wassceprep.com mailbox and monitor it | TODO | P1 | Email referenced in ToS/Privacy Policy — must be a working inbox |
| 64 | Conduct user acceptance testing with 5–10 real students | TODO | P1 | Gather feedback on UX, question quality, mobile experience |
| 65 | Fix all P1 TODO items above before soft launch | TODO | P1 | Define internal go-live milestone date; target next WASSCE cycle |
| 66 | Prepare social media announcement (school WhatsApp, Facebook groups) | TODO | P2 | Target Liberian secondary school student communities |
| 67 | Verify Supabase free tier limits vs expected launch traffic | TODO | P1 | Free tier: 500 MB DB, 2 GB storage, 50k MAU — upgrade if needed |
| 68 | Define on-call person for launch week (reachable for incidents) | TODO | P2 | At least one developer reachable by phone during first 7 days |

Summary

Status across all 68 checklist items after initial code review sprint (March 2026).

| DONE | IN PROGRESS | TODO | P1 Items Remaining | Total |
| --- | --- | --- | --- | --- |
| 22 | 1 | 45 | ~28 | 68 |

The platform code is solid. Key areas resolved this sprint: content moderation in AI Tutor, QuizPage empty state, GitHub Actions CI, Terms/Privacy Policy pages, Flutterwave→MTN MoMo fix, SQL migration 010 (admin policies, mock uniqueness, subscription expiry function, role column). Remaining P1 work is primarily infrastructure (email confirm SMTP, custom domain, payment integration) and content (question bank population + teacher review). Target: 4–5 week sprint to go-live.